COMBAT TERMINAL 2

Feature Parity Audit & Restoration Plan

Comparing Combat Terminal v1 (CLI) with Combat Terminal v2 (Web + CLI)

April 2, 2026

# Executive Summary

Combat Terminal 2 (CT2) is a substantial architectural rework of the original Combat Terminal (CT1). CT2 replaces CT1's LLM-driven advisory pipeline with a deterministic data engine, adds a full React web interface, and introduces new features including Monte Carlo simulation, Math Mode ledger replay, a virtual filesystem for rosters, a diagnostics dashboard, and a theme system. Core unit lookup, combat math, rules lookup, stratagem/enhancement/mission/ability queries, and threat analysis are all functional.

However, the transition from CT1 to CT2 has left several categories of gaps: the AI turn advisory pipeline from CT1 has not been replaced by any equivalent deterministic advisor; several commands present in CT1 are missing or stubbed in CT2; two math engine bugs cause incorrect damage calculations for Rapid Fire and Blast weapons; and a critical frontend renderer is missing for the legend command.

This report catalogs all findings in a structured table and proposes specific, actionable restoration steps for each item. Items are organized into seven sections and prioritized in the Priority Action Plan at the end of the document.

Status key used in tables: MISSING (not implemented) · STUB (registered, returns error) · BROKEN (implemented but wrong output) · PARTIAL (working but incomplete) · WORKING (fully functional) · NEW IN CT2 (new, no CT1 equivalent)

# Methodology

This audit was conducted through direct code inspection of both projects. All source files in Combat Terminal 2 were examined including engine.py, commands.py, loader.py, math_adapter.py, combat_math_engine.py, Terminal.jsx, TerminalBlock.jsx, and all component files. The BACKLOG.md file was also cross-referenced as it contains a partial history of known issues.

The original Combat Terminal (CT1) directory at /mnt/combat_terminal was referenced for architecture comparison. File content in CT1 is affected by a filesystem deadlock condition on some files, so this audit relied on directory listings and accessible metadata to characterize CT1's capabilities. The 10-step prompt pipeline in 14_cli/prompts/ was identified by filename (step_01 through step_10) which clearly defines the LLM advisory workflow. CT1's 11_math_terminal/ subdirectory structure identifies the probability modules present.

No code changes were made during this audit. All findings are observational and the recommended actions are planning-level guidance only.

# Architecture Overview

## Combat Terminal v1 (Original)

CT1 was a CLI-first application with LLM integration. Its core architecture consisted of:

- 14_cli/ — Primary interface. An LLM API client (api_config.json) that sent structured prompts to Claude or GPT-4.

- 14_cli/prompts/ — 10 step prompt files defining a session pipeline: (1) Session Init, (2) Army Roster, (3) Threat Analysis, (4) Strategic Framing, (5) Detachment Selection, (6) Deployment Planning, (7) Role Assignment, (8) Target Priority, (9) Turn Advisor, (10) Post-Turn Update.

- combat_terminal/modules/ — Three Python modules: combat_module.py, spec_module.py, threat_module.py.

- 11_math_terminal/ — A complex probability engine with dedicated submodules: probability/ (resolve_attacks, hits, wounds, saves, damage), keywords/ (blast, devastating_wounds, lethal_hits, sustained_hits, torrent, twin_linked), models/ (dice_types, modifier_set, unit_profile, weapon_profile), analysis/, render/ (combat_table, inspect).

- combat_terminal/ui/ — Terminal render system with block.py, borders.py, terminal_profiles.py, layout_engine.py, frame.py, state.py — a responsive width-tier layout engine.

- 12_factions/ — 29 faction parsed dossier JSON files.

- 05_rules_and_missions/ — Rules and mission data.

- 10_rosters/ — Roster .txt files and parser.

## Combat Terminal v2 (Current)

CT2 is a deterministic data engine with web and CLI rendering. Its architecture consists of:

- data/combat_terminal/engine.py — Central command dispatcher implementing EngineBase. Handles all 35+ registered commands.

- data/combat_terminal/loader.py — Loads all faction dossiers, rules, missions, abilities, stratagems, and enhancements into indexed in-memory structures.

- data/combat_terminal/commands.py — Single source of truth for all command definitions, aliases, params, groups.

- data/combat_terminal/math_adapter.py + combat_math_engine.py — Translated probability engine with 14 modifier flags, 5000-trial Monte Carlo simulation, and sensitivity sweep.

- data/combat_terminal/math_ledger.py — Post-execution math narrative reconstruction for Math Mode.

- render/web/ — FastAPI server + React/Vite frontend with 100+ JSX components.

- render/cli/terminal.py — Python REPL with readline autocomplete.

- render/cli/components/ — Spec sheet, rule block, stratagem, ability, enhancement, mission, session summary, threat card CLI renderers.

# Feature Comparison Table

The following table catalogs all features compared between CT1 and CT2. Items are grouped by category and color-coded by status. Section dividers within the table use blue header rows.

| Feature / Module | Status in CT2 | Notes / Examples of the Issue | Recommended Action / Restoration Plan |
| --- | --- | --- | --- |
| SECTION 1 — AI ADVISORY PIPELINE (Features present in Combat Terminal v1 via LLM prompts) |  |  |  |
| 10-Step Session Pipeline (CT1 steps 01–10) | ⬛ MISSING | CT1 ran a structured 10-prompt LLM pipeline covering session init, army roster intake, threat analysis, strategic framing, detachment selection, deployment planning, role assignment, target priority, turn advisor, and post-turn update. CT2 has zero AI advisory capability. There is no API client, no prompt files, and no session step orchestration. | Architectural decision required: decide whether CT2 will re-integrate LLM advisory features or replace them with deterministic rule-based output. - If LLM: port api_config.json + prompts/, wire to engine as advisory commands - If deterministic: build rule-based advisors for each missing step below Each step is also listed individually below with its own action item. |
| Strategic Framing (CT1 step_04) | ⬛ MISSING | CT1 produced AI-generated faction strategy notes per matchup. CT2 has no strategic analysis command. The 'threat' command shows unit-level threat data but no army-wide strategic framing. | Add a 'strategy' or 'matchup' command to the registry. - Input: player faction + enemy faction - Output: structured notes on faction strengths/weaknesses, key units to watch, recommended play style (aggressive, defensive, MSU, alpha strike etc.) - Data source: faction dossiers + army_rules field; no LLM required for v1 |
| Deployment Planning (CT1 step_06) | ⬛ MISSING | CT1 could advise on deployment zone choices given the mission and roster. CT2 has no deployment planning functionality. | Add a 'deploy' or 'deployment' command. - Input: mission name + loaded roster - Output: unit-by-unit deployment recommendations based on keywords (DEEP STRIKE, SCOUT, INFILTRATORS, FLY) and mission primary objective - Requires 'mission' command to be integrated as input source |
| Turn Advisor (CT1 step_09) | ⬛ MISSING | CT1 provided per-turn tactical advice: priority targets, CP spends, stratagem use windows, movement recommendations. CT2's 'nextturn' only increments a counter and prints a generic message. | Upgrade 'nextturn' to return meaningful content. - At minimum: display session state (turn, rosters, active mods) - Later: add 'advise' command that ranks priority targets based on threat analysis + loaded enemy roster - Requires roster → engine sync (see Section 4) to be meaningful |
| Target Priority (CT1 step_08) | ⬛ MISSING | CT1 ranked enemy units by priority using target_priority_matrix.json. CT2's 'analyze' command provides threat metrics but no ranked priority list. The 'threat <faction>' view shows all units but with no priority guidance tied to the player's specific roster. | Add a 'priority' or 'targets' command. - Input: loaded enemy faction/roster + player faction - Output: ranked list of enemy targets with threat tier and rationale - Re-use existing _compute_threat_level() and _compute_metrics() helpers - Include CT1's target_priority_matrix.json scoring weights if available |
| Post-Turn Update (CT1 step_10) | ⬛ MISSING | CT1 updated session state (casualties, objectives, morale) after each turn. CT2 has no mechanism to record what happened in a turn. | Add post-turn state tracking to session model. - 'nextturn' prompt: record casualties / objective status before advancing - Store per-turn log in _session['turn_log'] for session command to display - Can be implemented as a multi-step client flow (similar to roster upload) |
| SECTION 2 — MISSING COMMANDS (Commands not registered in CT2 at all) |  |  |  |
| detachment <faction> | ⬛ MISSING | No 'detachment' command exists in commands.py or engine dispatch. The data is fully present: all 28 faction dossiers contain a 'detachments[]' array with names, rules, stratagems, and enhancements. The loader already reads detachments[] to index stratagems and enhancements, but there is no command to show detachment rules text. Threat view shows a stub detachment list via get_stub_detachments(), but full rules text is never surfaced. | Register 'detachment' command in commands.py (group: rules). - Usage: detachment <name> [--faction <name>] - Add _build_detachment_index() in loader.py (same pattern as stratagems) - Add _query_detachment() in engine.py - Add 'detachment_block' result_type renderer in TerminalBlock.jsx - Display: detachment name, faction, enhancement list, stratagem list, detachment-specific rules text |
| army_rules <faction> | ⬛ MISSING | CT1 surfaced faction army rules (the always-on faction-wide rules like 'For the Greater Good', 'Objective Secured', etc.). CT2 has no 'army_rules' command. The 'army_rules' field exists in some dossiers but many are empty. No command accesses this field. | Register 'army_rules' command in commands.py (group: rules). - Add get_army_rules() in loader.py — reads dossier['army_rules'] field - Add _query_army_rules() in engine.py - Add 'army_rules_block' renderer in TerminalBlock.jsx - Backfill empty army_rules fields from source dossiers or manually |
| dice <NdN> | ◈ STUB | Registered in commands.py with stub: true. _query_dice() immediately returns an error: 'not yet implemented'. CT1 supported dice rolling for game mechanics and probability checks. | Implement dice roller in engine.py _query_dice(). - Parse NdN expressions with optional modifiers (2d6, d6+1, 3d6 reroll 1) - Use Python's random module with optional seed for reproducibility - Return: individual die results, total, min/max range, probability notes - CLI already has a 'dice' tab-completion entry — just needs the handler |
| SECTION 3 — BROKEN / INCOMPLETE FEATURES (Registered commands with broken or stub output) |  |  |  |
| legend command (frontend renderer) | ✗ BROKEN | Backend: _query_legend() is fully implemented and returns a complete 'legend' result_type with stat_columns, probability_chain, modifier_flags, and swinginess_labels data blocks. (Implemented 2026-04-02, BACKLOG OPEN) Frontend: TerminalBlock.jsx has NO case for result_type === 'legend'. The result falls through the switch statement to the default branch, which dumps raw JSON to the terminal output. | Add TerminalLegendBlock component to TerminalBlock.jsx. - Read existing data shape from _query_legend() response - Render as tabbed sections: Stat Columns ¦ Probability Chain ¦ Flags ¦ Swinginess - Stat columns: two-column grid (abbrev + description) - Modifier flags: table with flag token, display name, math effect column - Add 'legend' case to the switch in renderResult() |
| Blast minimum-3 attacks (math engine) | ✗ BROKEN | The BLAST weapon keyword is correctly detected and sets use_blast=True in AttackModifiers when --blast flag is passed. However, compute_attack_result() in combat_math_engine.py does not implement the minimum-3 attacks rule: it never reads use_blast to replace wp.attacks with max(wp.attacks, 3). BACKLOG entry notes this requires defender model count, which is currently always TargetProfile.models=1. | Two-part fix required: - Part 1 (math engine): In compute_attack_result(), check if use_blast=True and def_models >= 6, then set effective_attacks = max(wp.attacks, 3) - Part 2 (data flow): Pass defender model count to compute_combat() as def_models param (parallel to existing att_models). Parse from def_unit['unit_composition'] using _parse_min_models() - Until Part 2 is done, BLAST flag should display a warning note that minimum-3-attacks was not applied |
| Rapid Fire conditional (math engine) | ✗ BROKEN | In math_adapter.py _weapon_to_profile(), RAPID FIRE N is parsed from weapon keywords and added unconditionally to extra_attacks. Per 10th edition rules, Rapid Fire attacks only apply when the target is within half the weapon's range. The --rf flag is informational only and does not currently gate the extra attacks. Result: all Rapid Fire weapons overcalculate damage in base comparisons. | Decouple RF from extra_attacks at keyword parse time. - In _weapon_to_profile(): parse RF value but store as rf_value, not extra_attacks - In _apply_flags(): only apply rf_value to extra_attacks when use_rapid_fire=True - When --rf flag is absent, extra_attacks from RF = 0 - Update weapon profile display in WeaponStatsTable to note 'within half range' when RF attacks are shown |
| Kill% vs. Kill probability (semantic bug) | ✗ BROKEN | In engine.py _query_combat(), w['kill_pct'] is assigned from pw.get('fail_save_pct') — the probability of an unsaved wound. This is the probability that any given attack causes an unsaved wound, NOT the probability of killing the model. For multi-wound models (e.g. Terminators with W3), this overestimates kill probability because you need 3 unsaved wounds to kill a model, not 1. TargetingOutcome bars labelled 'Kill%' display this value, misleading users. | Rename and recalculate from Monte Carlo output. - kill_pct should come from Monte Carlo kill distribution, not fail_save_pct - math_adapter.py already computes MC trials — extract P(kills >= 1) from the distribution and return as kill_probability - Rename 'Kill%' label in TargetingOutcome to 'Unsaved%' (fail_save_pct) or 'Kill% (1+)' to clarify what is being shown |
| Damage distribution chart (combat result) | ✗ BROKEN | In _query_combat() the combat result data block always contains: 'damage_distribution': None A comment in the code reads '# Monte Carlo kill-bucket chart — future'. The Monte Carlo simulation runs 5000 trials and produces kill distribution data, but that distribution is not extracted and surfaced to the frontend. The CombatBlock UI has no damage distribution histogram. | Wire Monte Carlo distribution to damage_distribution field. - In math_adapter.py compute_combat(): collect kill counts from MC trials into a histogram dict { 0: count, 1: count, 2: count, ... } - Return as 'damage_distribution' in math result - Build a histogram bar chart component (e.g. DamageDistributionChart.jsx) in the combat view to display probability of 0/1/2/3+ kills |
| history command (silent fail) | ✗ BROKEN | Engine returns result_type: 'history' which has a case in TerminalBlock.jsx returning null — so nothing is rendered when 'history' is typed. CT1's CLI had working command history (readline). CT2 has arrow-key history in the web terminal but no 'history' command that displays a list of recent commands. | Implement history display in two parts. - Backend: maintain _session['command_history'] list; append each successful command; _query_history() returns the last 20 entries - Frontend: TerminalBlock history case renders a numbered list of commands with clickable items that inject into the command bar |
| roster command (engine-side empty) | ✗ BROKEN | When no engine-side roster is loaded, _query_roster() returns: 'No {label} roster loaded. Roster import coming soon.' This is displayed even when a VFS roster is actively loaded in the browser (e.g. after 'load roster my'). The web-side VFS roster and the engine-side _session['roster_my'] are never synced. The session command correctly shows the roster via TerminalSessionBlock because it reads from VFS client-side, not the engine. | Wire VFS roster → engine session (see Section 4 for full detail). - When 'set roster player/enemy <name>' fires, POST the full roster unit list to /api/engines/{id}/query with command 'load_roster_data' - Add _query_load_roster_data() in engine.py that populates _session['roster_my'] or _session['roster_enemy'] - Then _query_roster() will return actual unit list from engine session |
| onInject prop threading (interactive blocks) | ◐ PARTIAL | onInject is passed as a prop to SpecBlock, ThreatCard, ThreatBlock, and CounterBlock — but none of these components call it for their own clickable elements. Examples of non-functional clicks: • Faction names in ThreatBlock header • Counter unit names in CounterBlock • Ability tags in SpecBlock SpecAbilitiesBlock • Keyword chips in SpecBlock KeywordsBar | Thread onInject through each component's clickable elements. - SpecBlock: keyword chips → inject 'rule <keyword>' ability names → inject 'ability <name>' - ThreatBlock: faction name chip → inject 'threat <faction>' - CounterBlock: unit name → inject 'analyze <unit>' - ThreatCard: unit name header → inject 'spec <unit>' This makes every displayed element a launch point for deeper queries. |
| CLI supports_cli:false filter | ✗ BROKEN | In commands.py, 22 commands are marked supports_cli: false — these include navigation (home, units, rules, campaign, demo, diag), roster VFS commands (rosters, load_roster, upload_roster, rename_roster, edit_roster, delete_roster, save), and campaigns. render/cli/terminal.py _repl() builds the tab-completion list from schema.get('queries', {}).keys() without filtering on supports_cli. All 22 browser-only commands appear in CLI tab completion and help. | Filter commands by supports_cli flag in CLI terminal. - In render/cli/terminal.py _repl(): commands = [name for name, defn in (schema.get('queries') or {}).items() if defn.get('supports_cli', True)] - Apply the same filter in _print_help() to hide web-only entries |
| Weapon toggle state on rerun | ✗ BROKEN | When a combat result is displayed and the user disables weapons via the toggle UI (clicking rows in WeaponStatsTable to strikethrough them), then triggers a rerun (by toggling a modifier flag), the in-place replacement renders a fresh combat block with all weapons re-enabled. The disabledWeapons Set state lives in CombatBlock — it is reset to new Set() whenever a new data prop is received. | Preserve weapon toggle state across reruns. - Option A: CombatBlock tracks weapon toggle state in a ref, restores disabled weapons when data prop changes (compare weapon names to identify) - Option B: Pass disabled weapon names to engine in rerun command params; engine excludes them from math computation (cleaner — results would reflect disabled weapons at the server level) |
| SECTION 4 — DATA INTEGRITY & SESSION WIRING |  |  |  |
| Roster → Engine Session Sync | ⬛ MISSING | VFS rosters (saved in browser localStorage) are never sent to the engine. _session['roster_my'] and _session['roster_enemy'] are always []. Consequences: • 'roster' command returns 'No roster loaded' even when VFS has one • combat math uses dossier minimum model count, not actual roster squad size • 'analyze' counter picks cannot match against real roster units • session command renders from client-side VFS, not engine session | Build a roster sync flow between VFS and engine. - Step 1: Parse roster text in vfs.js into structured unit list (name, pts, count) - Step 2: After 'set roster player/enemy', POST parsed list to engine via POST /api/engines/{id}/query with a new 'load_roster_data' command - Step 3: Engine stores in _session; overrides att_models in _query_combat() when the attacker unit exists in the player roster - Step 4: Counter picks in _query_analyze() can then check against real roster |
| Points values incomplete | ◐ PARTIAL | Many units across all 29 factions have points: null or points: '—'. The BACKLOG notes that MFM v4.0 is the authoritative source but has not been extracted into the dossiers. Examples: spec broadside shows no points cost; session roster total shows 0pts or empty for most units. | Extract MFM v4.0 points values and backfill dossiers. - Locate the MFM v4.0 JSON or PDF in the original CT project - Write a one-time backfill script: match unit name + faction to dossier entry and inject points value - Re-run data integrity check (diag page) to verify coverage after backfill |
| Faction key normalisation | ◐ PARTIAL | Faction folder names use spaces ('adeptus custodes') but dossier filenames use underscores ('adeptus_custodes_parsed_dossier.json'). The loader uses fuzzy matching to bridge this, but inconsistency causes occasional silent mismatches when the fuzzy algorithm picks a wrong faction. Example: 'faction tau' matches correctly; edge cases with multi-word factions (Grey Knights, Leagues of Votann) may resolve ambiguously. | Normalise faction keys at load time. - In loader.py _load_units(): store all faction keys as lowercase with underscores; normalise folder name on read - Update all in-engine faction references to use the same normalised form - Update _normalise() helper to also replace spaces with underscores - Remove the fuzzy-lookup fallback once direct lookup is reliable |
| Army rules data gaps | ◐ PARTIAL | Faction dossiers contain an 'army_rules' field but many are empty or partially populated. Example: tau dossier has some army rules; many other factions have army_rules: [] or army_rules: null. This blocks the proposed army_rules command from returning useful data for most factions even if the command is added. | Audit and backfill army_rules field across all 29 factions. - Script: iterate all dossiers, log factions where army_rules is empty - Cross-reference with source material or 05_rules_and_missions/ data - Consider reading army rules from the detachments[].army_abilities field if that is more consistently populated in the dossiers |
| Detachment data unaccessed (beyond stratagems/enhancements) | ◐ PARTIAL | The loader's _build_stratagem_index() and _build_enhancement_index() correctly iterate detachments[] to index stratagems and enhancements. However, additional detachment data is never read: • Detachment name and flavour text • Detachment-specific rules / abilities (e.g. Kauyon's 'Patient Hunter') • Detachment restrictions (unit minimums/maximums) • Detachment battle tactics / enhancements that aren't in the main arrays | Build full detachment index alongside the existing stratagem index. - In loader.py: add _build_detachment_index() that captures full detachment records including rules text, restrictions, and abilities - Add get_detachment() query method - Add detachment command (see Section 2) |
| CT1 roster files not imported | ⬛ MISSING | The original CT project has 13 .txt roster files in 10_rosters/: mine_tau-example-list, mine_retaliation-cadre-1000-pts, plus several enemy test rosters (Dark Angels, Tyranids, Terminators). CT2's VFS starts empty on first boot. These test rosters are never auto-imported, so the system has no sample data to work with. | Auto-import CT1 rosters on first boot. - In vfs.js or an on-startup init function: check if VFS is empty - If empty: attempt to read rosters from data/combat_terminal/data/rosters/ (the BACKLOG already notes these were partially copied over) - Fall back to the 10_rosters/ path in the original CT directory - This gives users immediate sample data to test with |
| SECTION 5 — SIMULATION ACCURACY (Math engine correctness issues) |  |  |  |
| Threat scoring (keyword heuristic only) | ◐ PARTIAL | CT1 used target_priority_matrix.json for stat-based threat scoring. CT2's _compute_metrics() and _compute_threat_level() use stat formulas (T×W×save for durability, M for mobility, OC) but weapon damage output is estimated by keyword heuristic only. BACKLOG: D1 level only — 'Keyword heuristic scoring only — no stat-based damage/durability math yet (D2 gap)'. | Upgrade threat scoring to D2: stat-based damage output calculation. - For each unit, compute expected damage output using the existing math_adapter.compute_combat() with a standard target profile (e.g. T4 Sv3+ 2W MEQ as a reference target) - Add offensive_score to _compute_metrics() based on this EV - Replace keyword heuristic damage estimate with computed EV - The existing threat_level tiers (HIGH/MEDIUM/LOW) will then reflect real weapon output rather than keyword guesses |
| Counter picks always empty | ◐ PARTIAL | In _query_analyze(), counters is built via _suggest_counters() which returns [] when no player roster is loaded, and _compute_counters() when a roster exists — but _compute_counters() also returns [] because the cross-unit stat matching logic is not implemented. BACKLOG: 'Threat metrics computed; counters list always empty — no cross-unit stat matching yet'. | Implement counter-pick logic in _compute_counters(). - For a given enemy unit profile (low T → target with high S weapons; low Sv → high AP weapons; low W → blast/AOE weapons; high OC → elite killers) - Iterate player roster (or all player-faction units as fallback) - Score each player unit's weapon profiles against the enemy's weak stats - Return top 3–5 units sorted by counter score - Requires roster sync (Section 4) for full accuracy |
| Wound roll boundary cases (super-heavies) | ◐ PARTIAL | _baseline_wr() correctly implements the 10th ed S vs T table for standard profiles. However, for extreme cases (S3 vs T12 Titans, S2 vs T14 Mega-Gargants) the function returns 6 for all S < T/2 regardless of how extreme the gap is. The wounding table technically caps at 6+ for the hardest wound roll so the math is correct, but it is worth confirming Devastating Wounds and Lethal Hits still interact correctly at these extremes. | Add edge-case verification test for super-heavy wound interactions. - Extend test_combat_math.py: test Plague Marine (S4) vs Titan (T14) verifying wound roll = 6+, and DW/Lethal Hits still fire on 6s - Test Torrent (auto-hit) vs T14 to verify no hit-roll dependency - No code change expected — test is confirmatory |
| SECTION 6 — UI / UX ISSUES |  |  |  |
| No faction/unit selector dropdowns | ◐ PARTIAL | CT1's UI had explicit faction and unit selection controls. CT2 requires knowing exact unit/faction names to query. While partial matching and 'list units <faction>' help, new users have no discovery path. The UnitsContext.jsx and UnitsView exist as a browse panel, but it requires navigating away from the terminal. | Add inline faction+unit quick-pick to the terminal or session bar. - Option A: Add faction dropdown in the session header bar; selecting a faction auto-injects 'faction <name>' command - Option B: Add autocomplete dropdown beneath CommandBar that shows matching unit names as the user types 'spec ...' - At minimum: add a 'factions' quick link chip that injects 'list factions' |
| Math Mode CLI parity | ◐ PARTIAL | 'math on/off' is registered in commands.py and the engine responds with a confirmation message. However, MathModeBlock.jsx is web-only. The CLI renderer (render/cli/terminal.py) has no equivalent for the math ledger; math_ledger is included in meta but _render_result() has no case for math_replay result_type. | Add math ledger rendering to CLI terminal. - In render/cli/terminal.py _render_result(): add elif for meta.get('math_ledger') - If math mode is on, iterate the ledger events and print them in a sequential numbered format with phase headers - Math mode on/off state can be tracked in Terminal._math_mode bool |
| Screen/render responsive tiers (CLI width adaptation) | ⬛ MISSING | CT1 had a combat-screen skill and terminal_profiles.py with width-adaptive rendering tiers. The layout_engine.py and frame.py provided responsive terminal output that adapted to narrow (<80 col), standard (80-120 col), and wide (>120 col) terminal widths. CT2's CLI renderer uses fixed-width formatting with no tier system. The combat-screen skill is still in the project skills directory, suggesting this was intended to be preserved. | Port CT1's screen tier system to CT2's CLI renderer. - Read the combat-screen skill (/.claude/skills/combat-screen/) for the tier definition and render contract - Add screen.py module to render/cli/ implementing the tier detection - Update spec_sheet.py, combat_table.py, threat_card.py to accept a width tier param and adjust column widths / truncation accordingly |
| SECTION 7 — NEW IN CT2 (Features not in CT1 — reference only) |  |  |  |
| Web Interface (React/Vite) | ★ NEW IN CT2 | CT2 adds a full React web UI with themed CSS, responsive layout, and command bar navigation. CT1 was CLI-only. | No action needed — this is the primary CT2 improvement. |
| Monte Carlo Simulation | ★ NEW IN CT2 | 5,000-trial MC simulation runs alongside deterministic EV on every combat query. Provides swinginess labels, error margins, and confidence intervals. CT1's math terminal was deterministic only. | No action needed. Extend to fill damage_distribution (see Section 3). |
| Math Mode + Ledger Replay | ★ NEW IN CT2 | 'math on/off' activates a post-execution ledger replay in MathModeBlock.jsx with playback controls. Reconstructs the full math narrative from combat results without re-running the simulation. | No action needed. Wire CLI equivalent (see Section 6). |
| Modifier Toggle UI | ★ NEW IN CT2 | WeaponStatsTable rows are clickable to toggle weapons on/off. ModifierToggles panel shows flag chips. rerun command replaces combat block in-place. CT1 had no toggle UI. | No action needed. Fix weapon toggle persistence on rerun (Section 3). |
| Diagnostics Page (DIAG) | ★ NEW IN CT2 | Engine Diagnostics dashboard: system health SVG heartbeat, data flow pipeline diagram, per-faction data integrity grid, interactive engine docs accordion. | No action needed — this is a CT2-exclusive feature. |
| Theme System + Unlock Challenges | ★ NEW IN CT2 | Three base themes + unlockable 'mainframe' theme via riddle challenge. Theme registry, challenge registry, localStorage persistence. | No action needed. |
| VFS Roster/Campaign Management | ★ NEW IN CT2 | Full virtual filesystem in browser localStorage: upload, save, rename, delete rosters; create and load campaigns. Multi-step terminal flows for each operation. | Wire to engine session (see Section 4). |
| Disambiguation Flow | ★ NEW IN CT2 | Ambiguous unit queries trigger a numbered match list. Bare integer input resolves the pending context. Faction-aware: session faction preferred before global search. | No action needed. Extend onInject threading (see Section 3). |
| Stratagem / Enhancement / Mission / Ability Indexing | ★ NEW IN CT2 | 1,046 stratagems, 637 enhancements, ~1,563 abilities, and 12 missions indexed at load time. All fully queryable and rendered. CT1 had these in raw JSON only. | No action needed. Add detachment index alongside (see Section 2). |
| Issues / Stubs Command | ★ NEW IN CT2 | 'issues' command provides a domain-by-domain audit of D0/D1/D2 determinism levels. Session-scoped issue log captures runtime lookup failures. | No action needed. |

# Priority Action Plan

The table below ranks all open items by impact priority. Items are ordered P0 (critical, blocks accuracy) through P3 (low, cosmetic). P0 and P1 items should be resolved before CT2 is considered at parity with CT1's core functionality.

| Priority | Category | Item(s) | Impact |
| --- | --- | --- | --- |
| P0 — Critical | Math Correctness | Rapid Fire unconditional (all weapons overcalculate); Blast minimum-3 not applied | Every combat simulation involving RF or Blast weapons is mathematically incorrect |
| P0 — Critical | Frontend Renderer Missing | legend command falls through to raw JSON dump | legend command is broken for all users — appears to crash the UI |
| P1 — High | Session / Roster Wiring | VFS rosters never synced to engine — roster/combat squad-size/counter-picks all wrong | Core session management broken; squad-size math uses dossier minimums not actual list |
| P1 — High | Missing Command: detachment | Detachment rules entirely inaccessible despite data being present in all dossiers | Major rules lookup gap — detachment rules are central to 10th ed list building |
| P1 — High | Kill% Semantic Bug | Kill% column shows probability of unsaved wound, not probability of killing the model | Misleads users on kill likelihood — especially bad for multi-wound targets |
| P2 — Medium | Missing Command: army_rules | No way to look up faction-wide army rules in CT2 | Users must consult external sources for army rules lookup |
| P2 — Medium | Threat Scoring D1 only | threat and analyze use keyword heuristics, not stat-based damage math | Threat rankings are approximate; HIGH tier may be wrong for unusual weapon profiles |
| P2 — Medium | Counter Picks empty | analyze always returns empty counter list regardless of roster state | One of the most useful features of CT1 is completely non-functional |
| P2 — Medium | Weapon toggle resets on rerun | Disabled weapons re-enable when modifier is toggled | Breaks the intended workflow of disabling irrelevant weapons then tweaking flags |
| P2 — Medium | onInject not threaded | Ability, keyword, faction, and counter unit names are not clickable | Key usability feature of the terminal-first architecture not fully realised |
| P3 — Low | Dice command stub | dice command returns an error instead of rolling dice | Minor gap — cosmetic but looks broken |
| P3 — Low | CLI nav command filtering | Browser-only commands in CLI tab completion | Confusing in CLI mode — all commands appear valid |
| P3 — Low | CT1 roster auto-import | Sample roster files not imported on first boot | Empty VFS on first launch; no sample data for testing |
| P3 — Low | Math Mode CLI parity | Math ledger not shown in CLI mode | CLI users get less information than web users after combat queries |

# Summary of Findings

## What CT2 Does Well (at or above CT1 parity)

- Combat math — EV + Monte Carlo simulation with 14 modifier flags all wired and tested (69-test suite). CT1's 11_math_terminal modules are effectively replicated and exceeded.

- Data lookup — spec, rule, stratagem, ability, enhancement, mission, threat view all functional with indexed lookups. CT1 had raw JSON access only.

- Web interface — The React frontend is a major improvement over CT1's CLI-only experience.

- Math Mode — The post-execution math ledger and replay UI has no CT1 equivalent.

- Disambiguation — Faction-aware unit resolution with numbered selection flow.

- Diagnostics — Data integrity grid and pipeline health dashboard.

## Critical Gaps Requiring Immediate Attention

- Rapid Fire math bug — all RF weapon damage is overcalculated (P0).

- Blast math bug — minimum-3 attacks never applied (P0).

- legend command renderer missing — raw JSON dump in frontend (P0).

- Kill% mislabeled — shows unsaved wound probability not kill probability (P0).

- Roster → engine sync completely missing — squad sizes wrong, counter picks broken (P1).

## Strategic Decision Point

The most significant architectural gap is the absence of any equivalent to CT1's LLM advisory pipeline. CT1's turn advisor, strategic framing, deployment planning, and target priority steps were its highest-value differentiating features. CT2 has not replaced these with either LLM calls or deterministic rule-based equivalents.

The recommended approach is to first fix the P0/P1 correctness issues above, then address the missing deterministic commands (detachment, army_rules, dice), and then make a strategic decision about whether to bring back LLM advisory features or build deterministic equivalents using the existing engine infrastructure (threat scoring, counter picks, roster data).

END OF AUDIT REPORT